Website Migration Analysis

WordPress WXR Export → New Bricks Site

Samotics  |  24 February 2026

Document contents: Layer A (executive summary), Layer B (migration decision table for all 248 content items), Layer C (top 10 rewrite briefs).

Decision categories: COVERED = already built on new site. MIGRATE = move to new site with template update. REWRITE = needs significant content rework. MERGE = fold into existing new-site page. KEEP = migrate verbatim (legal). REBUILD = build new page from scratch. ARCHIVE = redirect only, no public page. DROP = internal asset, do not migrate.

# Layer A — Executive Summary

Scope: 248 content items across 46 pages, 132 posts, 54 FAQs, 6 products, and 4 use-cases from the old Samotics WordPress site, compared against 33 new-site pages already built in Bricks.

- The new site already covers the core conversion funnel: homepage, problem, ESA technology, ESA vs vibration, how it works, how it installs, SAM4 platform, about, and contact. These pages replace 8–10 old pages outright.

- 11 old industry pages (water, wastewater, steel, chemicals, oil & gas, pulp & paper, mining, cement, airports, wind energy, clean water) need to be rebuilt. 5 new industry pages already exist (water, chemicals, metals & mining, oil & gas, pulp & paper); 6 remain.

- ~30 case studies are the highest-value migration candidates. 17 detection stories are already built on the new site. The remaining case studies need rewriting into the new template format.

- ~25 blog posts cover SEO-valuable topics (condition monitoring guides, pump failure, ESA/MCSA explainers, maintenance strategies). These should migrate as-is with updated templates and internal links.

- ~20 news/PR items have limited ongoing value. Keep only those with active SEO traffic or partnership announcements that remain current.

- 54 FAQs from the old site overlap heavily with content already embedded in new-site pages (SAM4, how it works, how it installs, ESA). Consolidate into a structured FAQ section rather than individual pages.

- 5 landing pages are paid-campaign specific. Migrate only if campaigns are still active; otherwise archive.

- 3 use-case pages (stop downtime, reduce energy, prevent pollution) should merge into industry pages and the problem page rather than existing as standalone pages.

- 6 product entries (pump blockage detection, predictive alerts, asset reliability service, asset map, Archimedes screw detection, reactor coolant pump) are feature-level items. Fold into SAM4 platform page or relevant industry pages.

- Legal pages (privacy policy, terms of usage) must migrate verbatim.

- Internal/marketing assets (messaging house, benefits canvas, feature canvas) should not migrate to the public site.

- Estimated migration effort: ~40 items need active rewriting, ~25 can migrate with minor template updates, ~80 can be archived, and ~100 are already covered by the new site or are non-public assets.

# Layer B — Migration Decision Table

| Old Page/Post Title | URL Slug | Type | Decision | New-Site Target | Priority | Migration Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Homepage October 2025 | / | Page | COVERED | homepage.html | — | New homepage already built. Old page has 210K chars of Elementor markup; no content to salvage. |
| About | /about | Page | COVERED | about.html | — | New about page rebuilt this session. Restructured for customers + hires. |
| SAM4 | /products/sam4 | Page | COVERED | sam4.html | — | New SAM4 platform page built. Old page is 116K chars of Elementor; content fully replaced. |
| SAM4 Health | /products/sam4-health | Page | MERGE | sam4.html | Low | Health features already folded into new SAM4 page. No standalone page needed. |
| SAM4 Energy | /products/sam4-energy | Page | MERGE | sam4.html + industry pages | Low | Energy analytics covered in SAM4 dashboard section. Strengthen on industry pages. |
| Product overview | /products/overview | Page | COVERED | sam4.html + how-it-works.html | — | Split across SAM4 and How It Works pages on new site. |
| Drive-integrated CM | /products/drive-integrated-cm | Page | COVERED | esa.html + abb.html | — | ABB drive integration covered by ESA page and dedicated ABB partnership page. |
| Contact | /contact | Page | COVERED | contact.html | — | New contact page built. |
| Partners | /partners | Page | COVERED | partners.html | — | New partners page built. |
| Pricing | /pricing | Page | REWRITE | pricing.html (new) | P2 | Old pricing page has 5.5K chars. Needs rebuild with current pricing model. Check if pricing is still public. |
| Tour | /tour | Page | ARCHIVE | — | Low | Interactive product tour. Likely uses external tool (Navattic/Storylane). Keep redirect if tool still active. |
| Tour (ungated) | /private-tour | Page | ARCHIVE | — | Low | Ungated variant of tour. Same as above. |
| Book a demo | /demo | Page | COVERED | contact.html | — | Demo booking folded into contact page CTA flow. |
| Clean water industry | /industries/clean-water | Page | COVERED | water.html | — | New water page already built. Old page has 66K chars. |
| Wastewater industry | /industries/wastewater | Page | REBUILD | wastewater.html (new) | P1 | 129K chars of content. Samotics' strongest vertical. Needs dedicated new page. |
| Steel industry | /industries/steel | Page | COVERED | metals-mining.html | — | Merged into metals & mining page on new site. 74K chars; extract steel-specific case refs. |
| Chemical industry | /industries/chemicals | Page | COVERED | chemicals.html | — | New chemicals page already built. Old page is 48K chars. |
| Oil & gas industry | /industries/oil-gas | Page | COVERED | oil-gas.html | — | New oil & gas page built. |
| Pulp & paper industry | /industries/pulp-paper | Page | COVERED | pulp-paper.html | — | New pulp & paper page built. |
| Mining industry | /industries/mining | Page | COVERED | metals-mining.html | — | Merged into metals & mining page. |
| Cement industry | /industries/cement | Page | REBUILD | cement.html (new) | P2 | 14K chars. No new-site equivalent. Build or merge into metals-mining. |
| Airports industry | /industries/airports | Page | REBUILD | airports.html (new) | P2 | 12K chars. Schiphol + Stansted case studies. Niche but active vertical. |
| Wind energy industry | /industries/wind-energy | Page | ARCHIVE | — | Low | 4.4K chars. Small page. Check if wind is still an active vertical for Samotics. |
| ABB + Samotics partnership | /abb-partnership | Page | COVERED | abb.html | — | Dedicated ABB page already built on new site. |
| Stop unplanned downtime | /use-cases/stop-unplanned-downtime | Page | MERGE | problem.html + industry pages | P2 | 91K chars. Core narrative covered by problem page. Vertical-specific content → industry pages. |
| Reduce energy waste | /use-cases/reduce-energy-waste | Page | MERGE | energy-efficiency.html + industry pages | P2 | 111K chars. Energy efficiency page exists. Distribute vertical content to industry pages. |
| Prevent pollution | /use-cases/prevent-pollution | Page | MERGE | water.html + wastewater (new) | P2 | 73K chars. Pollution prevention is water-specific. Merge into water/wastewater pages. |
| Sewage pump blockage | /features/sewage-pump-blockage | Page | MERGE | water.html + what-we-monitor.html | P2 | 140K chars. Feature deep-dive. Core content → what-we-monitor + water industry pages. |
| Electric submersible pumps | /assets/electric-submersible-pumps | Page | MERGE | oil-gas.html + what-we-monitor.html | P3 | 8.4K chars. ESP monitoring → oil & gas page + what-we-monitor. |
| LP: CM Water Sector | /lp/cm-water-sector | Page | ARCHIVE | — | Low | Campaign landing page. Archive unless campaign is active. |
| LP: CM Solution | /lp/cm-solution | Page | ARCHIVE | — | Low | 162K chars of Elementor. Paid campaign page. |
| LP: Predictive Maintenance | /lp/predictive-maintenance | Page | ARCHIVE | — | Low | 162K chars. Nearly identical to CM Solution variant. Paid campaign. |
| LP: CM System (A) | /lp/cm-system | Page | ARCHIVE | — | Low | A/B test variant. Archive. |
| LP: CM System (B) | /lp/cm-software | Page | ARCHIVE | — | Low | A/B test variant. Archive. |
| AMP8 | /amp8 | Page | REWRITE | water.html or standalone | P2 | 10K chars. AMP8-specific content for UK water regulation cycle. Review if still relevant to 2025-2030 cycle. |
| Privacy and cookie policy | /privacy-and-cookie-policy | Page | KEEP | privacy-policy.html (new) | P1 | Must migrate verbatim. Legal requirement. |
| Terms of usage | /terms-of-usage | Page | KEEP | terms.html (new) | P1 | Must migrate verbatim. Legal requirement. |
| Messaging house canvas | /samotics-messaging-house | Page | DROP | — | — | Internal marketing asset. Not public-facing. |
| Benefits canvas | /benefits-canvas | Page | DROP | — | — | Internal asset. |
| SAM4 four levels canvas | /four-levels-of-features | Page | DROP | — | — | Internal asset. |
| Messaging foundation | /samotics-messaging-foundation | Page | DROP | — | — | Internal asset. 99 chars. |
| New use case page 2025 | /homepage-october-2025 | Page | DROP | — | — | Draft/staging page. Wrong URL slug. 90K chars of test content. |
| ABB X Samotics Demo | /abb | Page | DROP | — | — | Empty demo redirect page. |
| Accenture X Samotics Demo | /accenture | Page | DROP | — | — | Empty demo page. |
| Webinar: Smart Asset Mgmt | /webinars/smart-asset-mgmt | Page | ARCHIVE | — | Low | Webinar registration page. Archive if event passed. |
| On-demand webinar | /playbacks/on-demand-webinar | Page | ARCHIVE | — | Low | Webinar playback page. Archive. |
| How Yorkshire Water saved £390k | yorkshire-water-saved-390k | Case study | REWRITE | case-study template | P1 | 14K chars. Flagship case study. Already have Yorkshire Water detection stories. Rewrite into new template. |
| How ArcelorMittal prevented 31h downtime | arcelormittal-prevented-downtime | Case study | REWRITE | case-study template | P1 | 4.1K chars. Steel vertical proof point. Rewrite into template. |
| How Vitens increased efficiency by 7% | vitens-increased-efficiency | Case study | REWRITE | case-study template | P1 | 12K chars. Energy efficiency story. Rewrite into template. |
| How Schiphol improved baggage handling | schiphol-baggage-handling | Case study | REWRITE | case-study template | P1 | 3K chars. Airport vertical. Rewrite into template. |
| How Nyrstar got 800% ROI | nyrstar-800-roi | Case study | REWRITE | case-study template | P1 | 2.3K chars. Mining/metals vertical. Strong ROI claim. |
| Southern Water: 3 failures, £748K saved | southern-water-success | Case study | REWRITE | case-study template | P1 | 2.5K chars. UK water vertical. |
| Improving baggage at London Stansted | stansted-baggage | Case study | REWRITE | case-study template | P2 | 2.8K chars. Airport vertical. |
| Improving submersible pump at Sabesp | sabesp-submersible | Case study | REWRITE | case-study template | P2 | 2.9K chars. International water (Brazil). |
| Broken sine wave filter in ESPs | sine-wave-filter-esp | Case study | REWRITE | case-study template | P2 | 3.5K chars. Oil & gas vertical. |
| Preventing downtime on belt-driven equip | belt-driven-prevention | Case study | MIGRATE | case-study template | P2 | 7.1K chars. Cross-industry asset type. |
| Preventing downtime on borehole pumps | borehole-pump-prevention | Case study | MIGRATE | case-study template | P2 | 7K chars. Water vertical. |
| Preventing failure in WW inlet screws | inlet-screw-prevention | Case study | MIGRATE | case-study template | P2 | 5.3K chars. Wastewater vertical. |
| 9x common faults in steel manufacturing | 9x-faults-steel | Case study | MIGRATE | case-study template | P2 | 10.5K chars. Steel vertical compilation. |
| 16x early alerts to degrading rollers | 16x-alerts-rollers | Case study | MIGRATE | case-study template | P3 | 2K chars. Steel/metals. |
| Alert prevents pollution, saves EUR 100k | alert-prevents-pollution | Case study | COVERED | detection stories | — | Detection story already built. |
| Bearing failure avoided in motor | bearing-failure-motor | Case study | COVERED | detection stories | — | Detection story already built. |
| CM for anolyte pumps | anolyte-pumps | Case study | COVERED | detection stories | — | Detection story already built. |
| CM for centrifugal pumps | centrifugal-pumps | Case study | COVERED | detection stories | — | Detection story already built. |
| CM for circulator pumps | circulator-pumps | Case study | COVERED | detection stories | — | Detection story already built. |
| CM for cooling pumps | cooling-pumps | Case study | COVERED | detection stories | — | Detection story already built. |
| CM for oil transfer pumps | oil-transfer-pumps | Case study | COVERED | detection stories | — | Detection story already built. |
| CM for shot blasting machines | shot-blasting | Case study | COVERED | detection stories | — | Detection story already built. |
| CM for wastewater pumps | wastewater-pumps | Case study | COVERED | detection stories | — | Detection story already built. |
| Clogging detected outside pump | clogging-outside-pump | Case study | COVERED | detection stories | — | Detection story already built. |
| Early alerts on degrading oxidation rotor | oxidation-rotor-alerts | Case study | COVERED | detection stories | — | Detection story already built. |
| Early alerts prevent pollution at YW | alerts-prevent-pollution-yw | Case study | COVERED | detection stories | — | Detection story already built. |
| Early warning failing heated godet roll | godet-roll-warning | Case study | COVERED | detection stories | — | Detection story already built. |
| Early warning cardan shaft coupling | cardan-shaft-coupling | Case study | COVERED | detection stories | — | Detection story already built. |
| Loose cardan joint caught same day | loose-cardan-same-day | Case study | COVERED | detection stories | — | Detection story already built. |
| Six early alerts to degrading fans | six-alerts-fans | Case study | COVERED | detection stories | — | Detection story already built. |
| Two pollution events prevented, EUR 840k | two-pollution-events | Case study | COVERED | detection stories | — | Detection story already built. |
| Control change reduces blower energy 5% | blower-energy-reduction | Case study | MIGRATE | case-study template | P3 | 1.8K chars. Energy case study. |
| Hydraulically rerating booster pump | booster-pump-rerate | Case study | MIGRATE | case-study template | P3 | 1.6K chars. Energy case study. |
| Rightsizing booster pumps saves €121k | rightsizing-booster | Case study | MIGRATE | case-study template | P3 | 1.6K chars. Energy case study. |
| WW inlet station energy cost -€42k/yr | inlet-station-energy | Case study | MIGRATE | case-study template | P3 | 1.2K chars. Energy case study. |
| What is condition monitoring? (2025 guide) | what-is-cm | Blog | MIGRATE | blog/ | P2 | 18.6K chars. High SEO value. Top-of-funnel keyword page. |
| CM: Guide to 5 major technologies | cm-5-technologies-guide | Blog | MIGRATE | blog/ | P2 | 20.6K chars. Comprehensive guide. Strong organic traffic potential. |
| Pump failure: causes, modes, prevention | pump-failure | Blog | MIGRATE | blog/ | P2 | 18.4K chars. Core SEO topic for water/industrial verticals. |
| ESA explained (the right way) | esa-explained | Blog/KB | MERGE | esa.html + blog/ | P2 | 25.9K chars. Overlaps with new ESA page. Keep as blog, link to ESA page. |
| MCSA: what and how | mcsa-what-how | Blog | MIGRATE | blog/ | P2 | 8.7K chars. Related to ESA. Cross-link with ESA page. |
| CBM: the 5 step guide | cbm-5-step-guide | Blog | MIGRATE | blog/ | P3 | 7.5K chars. Evergreen maintenance content. |
| CBM: pilot to scaling (4-part series) | cbm-pilot-scaling | Blog | MIGRATE | blog/ | P3 | 27K chars total across 4 parts. Valuable scaling guide. |
| 10 proven maintenance strategies | 10-maintenance-strategies | Blog | MIGRATE | blog/ | P3 | 13.7K chars. Evergreen content. |
| Quick-start guide to PdM 4.0 | pdm-4-quickstart | Blog | MIGRATE | blog/ | P3 | 15K chars. General PdM guide. |
| Remote CM for submersible pumps | remote-cm-submersible | Blog | MIGRATE | blog/ | P3 | 16K chars. Oil & gas + water relevant. |
| How to find remote monitoring for pump | remote-monitoring-pump | Blog | MIGRATE | blog/ | P3 | 16K chars. Buyer's guide format. |
| 4 ways to cut pump energy costs | cut-pump-energy-costs | Blog | MIGRATE | blog/ | P3 | 11.7K chars. Energy efficiency content. |
| Storm overflow series (3 parts) | storm-overflow | Blog | MIGRATE | blog/ | P3 | 31K chars total. UK water regulation content. Check AMP8 relevance. |
| Smarter sewers (2 parts) | smarter-sewers | Blog | MIGRATE | blog/ | P3 | 19.4K chars total. Wastewater specific. |
| Path to Net Zero: water industry | net-zero-water | Blog/KB | MIGRATE | blog/ | P3 | 19K chars. ESG/sustainability angle. |
| How SAM4 detects faults in pumps | sam4-detects-pump-faults | Blog/KB | MERGE | how-it-works.html + blog/ | P3 | 19K chars. Overlaps with how-it-works page. |
| SAM4 pump blockage detection explained | sam4-blockage-explained | Blog/KB | MERGE | what-we-monitor.html + blog/ | P3 | 7.5K chars. Feature explainer. |
| SAM4 real-time pump curve explainer | sam4-pump-curve | Blog/KB | MERGE | sam4.html + blog/ | P3 | 11.4K chars. Feature deep-dive. |
| Airlock in water pumps | airlock-water-pumps | Blog | MIGRATE | blog/ | P3 | 8.1K chars. Technical SEO content. |
| Vibration analysis for CM | vibration-analysis-cm | Blog | ARCHIVE | — | Low | 2.5K chars. Thin content. Covered by ESA vs Vibration page. |
| Oil analysis for CM | oil-analysis-cm | Blog | ARCHIVE | — | Low | 3K chars. Thin content. Low relevance. |
| Thermal analysis in CM | thermal-analysis-cm | Blog | ARCHIVE | — | Low | 2.7K chars. Thin content. Low relevance. |
| Acoustic emission analysis | acoustic-emission | Blog | ARCHIVE | — | Low | 3.5K chars. Thin content. |
| CM in wind turbines (Video) | cm-wind-turbines | Blog | ARCHIVE | — | Low | 4.5K chars. Video embed. Check if wind is active vertical. |
| 5 tips for electric motor reliability | motor-reliability-tips | Blog | MIGRATE | blog/ | P3 | 6.4K chars. General maintenance. |
| Humans and machines: Better together | humans-machines | Blog | ARCHIVE | — | Low | 3K chars. Thought piece. Dated. |
| Using software to cut energy in steel/chem/cement | software-energy-heavy-industry | Blog | MIGRATE | blog/ | P3 | 6.8K chars. Cross-industry energy content. |
| HSM maintenance through CM | hsm-maintenance-cm | Blog | MIGRATE | blog/ | P3 | 3.4K chars. Steel-specific. Link from metals-mining page. |
| 3 reasons SAM4 for HSM | sam4-for-hsm | Blog | MIGRATE | blog/ | P3 | 5.8K chars. Steel-specific. |
| DJW interview: CBM in water | djw-interview-cbm-water | Blog | MIGRATE | blog/ | P3 | 11.2K chars. Expert interview. Water vertical. |
| Sewage pump overflow causes | sewage-overflow-causes | Blog | MIGRATE | blog/ | P3 | 7.5K chars. Wastewater specific. |
| Borehole pumps in dry periods | borehole-dry-periods | Blog | MIGRATE | blog/ | P3 | 5.2K chars. Water specific. |
| MV monitoring interview | mv-monitoring-interview | Blog | MIGRATE | blog/ | P3 | 5.3K chars. Technical interview. |
| Business case for PdM in manufacturing | business-case-pdm | Blog/KB | MIGRATE | blog/ | P3 | 6.9K chars. Buyer enablement. |
| Best KPIs for maintenance teams | kpis-maintenance | Blog | MIGRATE | blog/ | P3 | 2.9K chars. Short but useful. |
| CM: 5 technologies to prevent failures | cm-5-technologies | Blog/KB | MERGE | blog/ (merge with guide) | P3 | 11.8K chars. Overlaps with 5-technologies guide. |
| SAM4 PdM features | sam4-pdm-features | Blog/KB | ARCHIVE | — | Low | 3.4K chars. Product marketing. Covered by SAM4 page. |
| SAM4 ERGO projects | sam4-ergo | Blog/KB | ARCHIVE | — | Low | 5K chars. EU project update. Dated. |
| SAM4 belt conveyor failures | sam4-belt-conveyor | Blog/KB | MERGE | what-we-monitor.html | P3 | 4.9K chars. Asset type content. |
| Achieving resilience with SAM4 | resilience-sam4 | Blog/KB | ARCHIVE | — | Low | 4.8K chars. Generic product marketing. |
| ABB launches drives with ESA from Samotics | abb-launches-esa | News | MIGRATE | blog/news/ | P2 | Partnership announcement. Keep for SEO + backlinks. |
| ABB partners with Samotics for CM services | abb-partners-cm | News | MIGRATE | blog/news/ | P3 | Partnership announcement. Cross-link with ABB page. |
| Announcing ABB drive integration | abb-drive-integration | News | MERGE | abb.html + blog/news/ | P3 | 5.1K chars. Overlaps with ABB page content. |
| Siemens enhances NXpower with Samotics ESA | siemens-nxpower | News | MIGRATE | blog/news/ | P2 | 5.9K chars. Key partnership announcement. |
| Schneider Electric partnership | schneider-partnership | News | MIGRATE | blog/news/ | P3 | 3.4K chars. Partnership. |
| Yorkshire Water £10M contract | yw-10m-contract | News | MIGRATE | blog/news/ | P1 | 2.8K chars. Flagship deal announcement. |
| Yorkshire Water + Samotics win award | yw-award | News | MIGRATE | blog/news/ | P2 | 2.5K chars. Award validates approach. |
| Southern Water £7M deal | southern-water-deal | News | MIGRATE | blog/news/ | P2 | 2.7K chars. Major UK water deal. |
| Thames Water selects Samotics | thames-water | News | MIGRATE | blog/news/ | P2 | 2K chars. UK water deal. |
| Anglian Water 5-year deal | anglian-water | News | MIGRATE | blog/news/ | P2 | 4K chars. UK water deal. |
| South East Water selects Samotics | south-east-water | News | MIGRATE | blog/news/ | P2 | 3.5K chars. UK water deal. |
| United Utilities trials Samotics | united-utilities | News | MIGRATE | blog/news/ | P2 | 3K chars. UK water trial. |
| Northern Ireland Water expands with Samotics | ni-water | News | MIGRATE | blog/news/ | P2 | 4.3K chars. UK water deal. |
| Vitens improves pump efficiency | vitens-efficiency | News | MIGRATE | blog/news/ | P3 | 3.4K chars. Netherlands water. |
| Samotics partners with Aguas Andinas | aguas-andinas | News | MIGRATE | blog/news/ | P3 | 0.6K chars. Short. International water. |
| Partnering with SMAT | smat-partnership | News | MIGRATE | blog/news/ | P3 | 1.4K chars. Italian water. |
| thyssenkrupp selects Samotics | thyssenkrupp | News | MIGRATE | blog/news/ | P2 | 4.2K chars. Steel vertical. |
| Eviden joint APM solution | eviden-apm | News | MIGRATE | blog/news/ | P3 | 5.3K chars. Technology partnership. |
| Seed Group + Samotics Middle East | seed-group-middle-east | News | MIGRATE | blog/news/ | P3 | 5.2K chars. Regional expansion. |
| Partners in Performance partnership | partners-in-performance | News | MIGRATE | blog/news/ | P3 | 3.3K chars. Channel partner. |
| EIB €20M financing | eib-financing | News | MIGRATE | blog/news/ | P2 | 5.6K chars. Funding milestone. |
| Series A funding round | series-a | News | ARCHIVE | — | Low | 3.6K chars. 2019 funding. Historical. |
| Introducing Samotics rebrand | rebrand | News | ARCHIVE | — | Low | 1.9K chars. 2021 rebrand. Historical. |
| CEO message | ceo-message | News | ARCHIVE | — | Low | 3.8K chars. Dated thought leadership. |
| Energy analytics launch | energy-analytics-launch | News | ARCHIVE | — | Low | 2.8K chars. Product launch. Superseded. |
| SAM4 platform 2.0 launch | sam4-2-launch | News | ARCHIVE | — | Low | 3.2K chars. Version launch. Superseded. |
| MV motors support | mv-motors-support | News | ARCHIVE | — | Low | 2.6K chars. Feature launch. Superseded. |
| Edge analytics launch | edge-analytics | News | ARCHIVE | — | Low | 2.5K chars. Feature launch. Superseded. |
| Accurate energy insights | accurate-energy | News | ARCHIVE | — | Low | 2.2K chars. Feature update. Superseded. |
| Pump curve feature launch | pump-curve-launch | News | ARCHIVE | — | Low | 3.1K chars. Feature launch. Superseded. |
| Archimedes screw detection | archimedes-screw | News | ARCHIVE | — | Low | 3.6K chars. Feature launch. Superseded. |
| Asset Map feature | asset-map | News | ARCHIVE | — | Low | 1.1K chars. Feature launch. Superseded. |
| New incident page design | new-incident-page | News | ARCHIVE | — | Low | 1.4K chars. UI update. Superseded. |
| Jeroen van der Veer advisor | van-der-veer | News | ARCHIVE | — | Low | 1.7K chars. People announcement. Covered by about page. |
| London Stansted selects Samotics | stansted-selects | News | MIGRATE | blog/news/ | P3 | 2.9K chars. Airport deal. |
| Samotics reduces costs and CO2 | reduces-co2 | News | ARCHIVE | — | Low | 3.6K chars. Generic product marketing. |
| Smart asset management using AI | webinar-ai | Webinar | ARCHIVE | — | Low | On-demand webinar. Archive unless still generating leads. |
| Smart asset mgmt AI (Italian) | webinar-ai-it | Webinar | ARCHIVE | — | Low | Localized variant. |
| Smart asset mgmt AI (Portuguese) | webinar-ai-pt | Webinar | ARCHIVE | — | Low | Localized variant. |
| Smart asset mgmt AI (Spanish) | webinar-ai-es | Webinar | ARCHIVE | — | Low | Localized variant. |
| Optimize pump efficiency (Spanish) | pump-efficiency-es | Webinar | ARCHIVE | — | Low | Localized variant. |
| YW: Reducing pollution through digital | yw-webinar | Webinar | MIGRATE | blog/webinars/ | P3 | 2K chars. Yorkshire Water co-branded. Keep if recording active. |
| Business case for CBM | cbm-business-case-webinar | Webinar | ARCHIVE | — | Low | 1K chars. Generic. |
| Global Water Summit 2026 | gws-2026 | Event | MIGRATE | events/ or blog/ | P2 | Upcoming event. Migrate if still relevant. |
| Maintec 2026 Birmingham | maintec-2026 | Event | MIGRATE | events/ or blog/ | P2 | Upcoming event. |
| SPE Europe Subsurface | spe-europe | Event | MIGRATE | events/ or blog/ | P3 | Upcoming event. |
| Utility Week Live 2026 | uwl-2026 | Event | MIGRATE | events/ or blog/ | P2 | Upcoming event. |
| World Water-Tech 2026 | wwt-2026 | Event | MIGRATE | events/ or blog/ | P2 | Upcoming event. |
| Pump blockage detection | — | Product | MERGE | what-we-monitor.html | P3 | Feature item. Fold into what-we-monitor page. |
| Predictive alerts | — | Product | MERGE | sam4.html | P3 | Feature item. Already covered by SAM4 page. |
| Asset reliability service | — | Product | MERGE | sam4.html | P3 | Feature item. Already covered by SAM4 page. |
| Asset map | — | Product | MERGE | sam4.html | P3 | Feature item. Already covered by SAM4 page. |
| Archimedes screw pump detection | — | Product | MERGE | what-we-monitor.html | P3 | Feature item. Fold into what-we-monitor page. |
| Reactor Coolant Pump Monitoring | — | Product | MERGE | what-we-monitor.html | P3 | Niche product. Check if still offered. |
| 54 FAQ entries | various | FAQ | MERGE | Distributed across pages | P2 | Most FAQ content already embedded in new-site pages (SAM4, how-it-works, how-it-installs, ESA, security). Build dedicated /faq page for remainder. Group by: Technology, Installation, Dashboard, Security, Pricing. |
| High-performance fibers | — | Use-case | MERGE | chemicals.html | P3 | Empty content. Industry-specific reference. |
| Zinc production | — | Use-case | MERGE | metals-mining.html | P3 | Empty content. Industry-specific reference. |
| Auxiliary motors in power gen | — | Use-case | ARCHIVE | — | Low | Empty content. Check if power gen is an active vertical. |
| Canned motor pumps | — | Use-case | MERGE | what-we-monitor.html | P3 | Empty content. Asset type reference. |
| Yorkshire Water success story | yw-success-story | Success story | COVERED | case-study template | — | 0 chars. Placeholder. Yorkshire Water stories already built. |

# Layer C — Top 10 Rewrite Briefs

Ordered by migration priority. Each brief gives enough context for a writer or AI to produce the new page without referring back to this document.

#1  Yorkshire Water: £390K Saved Through Early Fault Detection

Old URL: /case-studies/yorkshire-water-saved-390k

New-site target: case-study template (proof.html pattern)

Target length: ~1,200 words target

Brief: Rewrite the flagship Yorkshire Water case study into the new detection-story format. Lead with the £390K saving and pollution prevention outcome. Structure: Context (Yorkshire Water's wastewater network, 600+ pump stations), Challenge (aging assets, compliance pressure, manual inspection limitations), SAM4 Deployment (number of assets, timeline), Results (£390K saved, pollution events prevented, detection examples), Quote from YW stakeholder. Cross-link to existing Yorkshire Water detection stories on new site. Strip all Elementor markup. Add structured data for case study schema.

#2  Wastewater Industry Page

Old URL: /industries/wastewater

New-site target: wastewater.html (new page)

Target length: ~1,500 words target

Brief: Rebuild as a new industry page following the water.html pattern. Wastewater is Samotics' strongest vertical — this page needs to reflect that depth. Structure: Hero (wastewater-specific value prop), Industry Challenges (aging infrastructure, pollution compliance, energy costs, AMP8/regulatory context), How SAM4 Helps (blockage detection, bearing failure, energy optimization), Customer Logos (Yorkshire Water, Southern Water, Anglian Water, Thames Water, United Utilities, Northern Ireland Water), Featured Case Study (Yorkshire Water), Detection Stories carousel, CTA. Extract specific pump types (sewage pumps, inlet screws, RAS pumps, aeration blowers) from old 129K-char page.

#3  ArcelorMittal: 31 Hours of Downtime Prevented

Old URL: /case-studies/arcelormittal-prevented-downtime

New-site target: case-study template

Target length: ~800 words target

Brief: Rewrite into new template. Lead with 31 hours prevented and 27 faults detected. Structure: Context (ArcelorMittal steel plant, critical rolling mill assets), Challenge (unplanned downtime cost, hot strip mill complexity), SAM4 Deployment (number of motors, timeline), Results (27 faults detected, 31 hours saved, ROI). Link from metals-mining industry page. Strip Elementor.

#4  Vitens: 7% Operational Efficiency Increase

Old URL: /case-studies/vitens-increased-efficiency

New-site target: case-study template

Target length: ~1,000 words target

Brief: Rewrite into new template. This is the strongest energy efficiency case study. Lead with 7% efficiency gain. Structure: Context (Vitens, Netherlands' largest drinking water company), Challenge (pump efficiency degradation, energy costs), SAM4 Deployment (borehole pumps, booster stations), Results (7% efficiency improvement, energy savings quantified, pump curve insights). This case study bridges health and energy monitoring. Cross-link from water.html and energy-efficiency.html.

#5  What is Condition Monitoring? (2025 Guide)

Old URL: /blog/what-is-condition-monitoring

New-site target: blog/ (template migration)

Target length: Keep ~3,000 words

Brief: Migrate the comprehensive CM guide with minimal rewriting. Update: internal links to point to new site pages (ESA page, how-it-works, SAM4), update any dated statistics or references, add new CTA blocks linking to demo/contact. This is likely the highest-organic-traffic blog post. Preserve URL structure for SEO continuity. Add schema markup for Article type. Update meta description.

#6  Condition Monitoring: Guide to 5 Major Technologies

Old URL: /blog/cm-5-technologies-guide

New-site target: blog/ (template migration)

Target length: Keep ~3,500 words

Brief: Migrate with updates. This guide covers vibration, oil analysis, thermography, ultrasonics, and ESA. Update the ESA section to reflect current SAM4 capabilities and link to the ESA page. Ensure vibration section cross-references ESA vs Vibration page. Update technology comparisons if any are dated. Strong internal linking opportunity.

#7  Schiphol Airport: Improved Baggage Handling Reliability

Old URL: /case-studies/schiphol-baggage-handling

New-site target: case-study template

Target length: ~800 words target

Brief: Rewrite into new template. Structure: Context (Schiphol, one of Europe's busiest airports, baggage handling system with hundreds of motors), Challenge (unplanned conveyor failures, passenger impact, maintenance window constraints), SAM4 Deployment (motor count, timeline), Results (reliability improvement, downtime reduction). Link from airports industry page if built.

#8  Nyrstar: 800% ROI in 11 Months

Old URL: /case-studies/nyrstar-800-roi

New-site target: case-study template

Target length: ~800 words target

Brief: Rewrite into new template. The 800% ROI headline is the strongest financial proof point across all case studies. Structure: Context (Nyrstar zinc smelter, Budel, Netherlands), Challenge (critical process equipment, high downtime cost), SAM4 Deployment (timeline, asset count), Results (800% ROI, specific failures detected, cost avoidance). Link from metals-mining.html.

#9  Privacy and Cookie Policy

Old URL: /privacy-and-cookie-policy

New-site target: privacy-policy.html (new)

Target length: Verbatim

Brief: Migrate verbatim. Legal content must not be rewritten. Strip Elementor markup and apply new site styling. Verify all referenced company details (address, registration numbers) are current. Ensure cookie consent mechanism works with new site's cookie banner. Add to footer navigation.

#10  Terms of Usage

Old URL: /terms-of-usage

New-site target: terms.html (new)

Target length: Verbatim

Brief: Migrate verbatim. Same as privacy policy — legal content, no rewriting. Strip Elementor, apply new styling. Verify company details. Add to footer navigation.