SAMOTICS WEBSITE

FINALIZATION PLAN

samoticstestpage.com

February 2026

CURRENT STATE 29 styled pages (Bricks) ¦ 21 empty pages ¦ 48 blog posts imported ¦ 0 case study posts 24 broken URLs (trashed parent slugs) ¦ 2 Bricks templates (header + footer, both empty) THIS PLAN: 14 steps across 4 phases to launch-ready

PHASE 1 — FIX FOUNDATIONS

Before adding anything new, fix the structural issues that break URLs, SEO, and navigation.

STEP 1: Permanently delete trashed parent pages

Four trashed pages (Industries, Technology, Proof, Resources) still exist in the database with __trashed slugs. Their published children inherit these broken slugs. You must delete the trashed originals so the new clean parents can claim the correct URLs.

| Trashed page to delete | ID | Published children affected |
| --- | --- | --- |
| [TODO] Industries (trashed) | Delete permanently — ID 465 |
| [TODO] Technology (trashed) | Delete permanently — ID 462 |
| [TODO] Proof (trashed) | Delete permanently — ID 464 |
| [TODO] Resources (trashed) | Delete permanently — ID 518 |

How: Pages → Trash → select each → Delete Permanently. Do NOT empty entire trash (you may lose pages you want to recover).

STEP 2: Re-parent all orphaned child pages

After deleting the trashed parents, reassign each child page to the correct new parent. This fixes the __trashed slug in their URLs.

| Child page | New parent | Result URL |
| --- | --- | --- |
| [TODO] Electrical Signature Analysis (ID 737) | Technology (ID 725) |
| [TODO] How It Works (ID 738) | Technology (ID 725) |
| [TODO] ESA vs Vibration (ID 739) | Technology (ID 725) |
| [TODO] Water & Wastewater (ID 744) | Industries (ID 727) |
| [TODO] Oil & Gas (ID 745) | Industries (ID 727) |
| [TODO] Metals & Mining (ID 746) | Industries (ID 727) |
| [TODO] Chemicals (ID 747) | Industries (ID 727) |
| [TODO] Pulp & Paper (ID 748) | Industries (ID 727) |
| [TODO] Yorkshire Water (ID 750) | Proof (ID 728) |
| [TODO] Southern Water (ID 751) | Proof (ID 728) |
| [TODO] Schiphol Airport (ID 752) | Proof (ID 728) |
| [TODO] thyssenkrupp (ID 753) | Proof (ID 728) |
| [TODO] Nyrstar (ID 754) | Proof (ID 728) |
| [TODO] Vitens (ID 755) | Proof (ID 728) |
| [TODO] Blog (ID 759) | Resources (ID 731) |
| [TODO] Webinars (ID 760) | Resources (ID 731) |
| [TODO] Downloads (ID 761) | Resources (ID 731) |

How: Open each child page → Quick Edit or Page Attributes → set Parent to the correct new parent page. Verify URL updates in browser.

STEP 3: Delete duplicate and obsolete pages

Remove duplicate pages and pages that no longer fit the sitemap.

| Page | Action | Reason |
| --- | --- | --- |
| [TODO] energy-efficiency (ID 898, under /industries/) | Delete |
| [TODO] Energy Efficiency (ID 749, under old industries) | Delete |
| [TODO] ESG Reporting (ID 907) | Delete or convert to blog post |
| [TODO] Downloads (ID 761) | Delete (replaced by Whitepapers) |
| [TODO] Duplicate proof pages (*-2 slugs) | Delete all 6 duplicates |

The duplicate proof pages (southern-water-2, schiphol-2, etc.) were created when the originals already existed. Delete the duplicates (IDs 954-959).

STEP 4: Move Asset Audit under Tools

Asset Audit is a lead-gen tool, not a contact page. Re-parent it from /contact/ to /tools/.

Open Asset Audit (ID 757) → Page Attributes → set Parent to "tools" (ID 902)

Result: /tools/asset-audit/ instead of /contact/asset-audit/

Update any internal links pointing to the old URL

STEP 5: Set up Bricks templates for header and footer

The two Bricks templates (Header ID 30, Footer ID 34) exist but are empty. Paste the header and footer code into these templates so they apply globally.

Bricks → Templates → Header → Edit with Bricks → add Code element

Paste header.html into PHP/HTML tab, header.css into CSS tab, header.js into JS tab

Repeat for Footer template with footer.html, footer.css, footer.js

Set template conditions: both apply to "Entire Website"

All ready files are in the Foundational Docs/pages/ folder.

PHASE 2 — FILL CONTENT

With clean URLs and working templates, fill every empty page. Templates for all pages already exist in Foundational Docs/pages/.

STEP 6: Fill hub pages (6 pages)

These are the section landing pages. Each one frames the narrative for its children and provides wayfinding.

| Hub page | Content needed | Template status |
| --- | --- | --- |
| [TODO] /technology/ | "Why ESA" narrative — ESA leadership page |
| [TODO] /platform/ | SAM4 overview, value prop, visual product tour |
| [TODO] /industries/ | Industry grid with stats, trust statement |
| [TODO] /resources/ | Filterable resource hub, email capture CTA |
| [TODO] /tools/ | Grid of interactive tools with descriptions |
| [TODO] /proof/case-studies/ | Filterable case study archive by industry |

For each: open page in Bricks → add Code element → paste HTML, CSS, JS from the matching template file.

STEP 7: Fill customer story pages (5 empty pages)

These are the highest-credibility pages on the site. Yorkshire Water is already done. The remaining 5 need content from the extracted case studies.

| Customer page | Source content (extracted-posts/case-studies/) | Status |
| --- | --- | --- |
| [DONE] /proof/yorkshire-water/ | Already styled in Bricks |
| [TODO] /proof/southern-water/ | southern-waters-success-story-*.md |
| [TODO] /proof/vitens/ | how-vitens-increased-operational-*.md |
| [TODO] /proof/nyrstar/ | how-zinc-smelter-nyrstar-got-800-roi-*.md |
| [TODO] /proof/thyssenkrupp/ | Combine multiple steel case studies |
| [TODO] /proof/schiphol/ | schiphol-success-story-2.md + improving-baggage-*.md |

Use the proof-template.html/.css/.js as the base layout. Customize hero stats, quotes, and metrics per customer from the source markdown files.

STEP 8: Add new pages

Create the pages that don't yet exist in WordPress.

| New page | Parent | Template ready? | Priority |
| --- | --- | --- | --- |
| [TODO] /industries/airports/ | Industries (ID 727) |
| [TODO] /resources/whitepapers/ | Resources (ID 731) |
| [TODO] /resources/news/ | Resources (ID 731) |
| [TODO] /tools/roi-calculator/ | Tools (ID 902) |
| [TODO] 404 page | (Custom template) |

Airports template exists at pages/industries/airports.html. Whitepapers template exists at pages/whitepapers-archive.html/.css/.js. ROI calculator and 404 need to be built.

STEP 9: Fill legal pages (3 pages)

Privacy Policy, Cookie Policy, and Terms of Use all exist but are empty. These are required for compliance.

Privacy Policy — draft based on GDPR requirements, Samotics data processing, SAM4 platform data handling

Cookie Policy — list all cookies used (analytics, functional, marketing), consent mechanism

Terms of Use — standard website terms, IP disclaimers, limitation of liability

Recommendation: have legal counsel review before publishing. Use a simple Bricks Code element with styled HTML — no complex templates needed.

PHASE 3 — IMPORT & CONFIGURE

STEP 10: Import blog posts, case studies, news, and webinars

CSVs are ready in Foundational Docs/wp-imports/. Use WP All Import to create the posts.

| CSV file | Rows | Post type | Category |
| --- | --- | --- | --- |
| [READY] import-blog-posts.csv | 48 rows |
| [READY] import-case-studies.csv | 36 rows |
| [READY] import-news.csv | 41 rows |
| [READY] import-webinars.csv | 7 rows |

For each CSV:

1. WP All Import → New Import → upload CSV

2. Map fields: post_title → Title, post_content → Content, post_name → Slug

3. In Taxonomies section: map post_category → Categories

4. Set post type to "Posts" and status to "Published"

5. Run import and verify

STEP 11: Create Bricks post templates

Imported posts are raw HTML. To render them with the site design, create Bricks post templates — one per category.

| Template | Applies to | Source file |
| --- | --- | --- |
| [READY] Blog Post Template | Category = Blog |
| [READY] Case Study Template | Category = Case Studies |
| [TODO] News Post Template | Category = News |
| [TODO] Webinar Post Template | Category = Webinars |

Blog and case study templates exist at pages/blog-post-template.html/.css and pages/case-study-template.html/.css. News and webinar templates need to be built (simpler variants of blog template).

Bricks → Templates → Add New → set type "Single" → condition: Post Category = [category]

STEP 12: Upload whitepapers and configure download gate

Three branded whitepaper PDFs are ready in Foundational Docs/whitepapers/.

1. Upload all 3 PDFs to WordPress Media Library

2. Copy the media URL for each PDF

3. Update whitepapers-archive.html with correct PDF URLs

4. Replace placeholder form with HubSpot embed or WPForms shortcode

5. Test: click Download → form appears → submit → PDF downloads

PHASE 4 — POLISH & LAUNCH

STEP 13: CSS and design consistency check

Verify the grey background (#F5F6F8) is applied everywhere. Check all pages against the design system.

| Check | Details |
| --- | --- |
| [DONE] Seashell → grey (#F5F6F8) | All 38 CSS files updated. No remnants of #F8F5F2. |
| [DONE] Border light → cool grey (#E2E4E8) | All CSS files updated. No remnants of #E8E4E0. |
| [DONE] Header background → #1C1C1E | header.css updated. |
| [TODO] Verify in browser | Check every page for visual consistency after Bricks paste |
| [TODO] Mobile responsiveness | Test all pages at 375px, 768px, 1024px widths |
| [TODO] Footer nav links | Verify all footer links point to correct clean URLs |

STEP 14: Build ROI Calculator

Interactive tool page at /tools/roi-calculator/. This is a high-intent lead magnet — users input their fleet data and get a custom ROI estimate.

Inputs: number of assets, average downtime cost/hour, current maintenance spend, industry

Outputs: estimated annual savings, payback period, ROI percentage

Gate: email capture before showing full results (or show partial, gate the PDF report)

Template needs to be built. Claude can generate the HTML/CSS/JS for this.

MASTER CHECKLIST

| # | Task | Where | Est. time | Status |
| --- | --- | --- | --- | --- |
| 1 | Delete 4 trashed parent pages | WP Admin | 5 min | [TODO] |
| 2 | Re-parent 17 orphaned children | WP Admin | 20 min | [TODO] |
| 3 | Delete duplicate/obsolete pages | WP Admin | 10 min | [TODO] |
| 4 | Move Asset Audit under Tools | WP Admin | 2 min | [TODO] |
| 5 | Set up Header + Footer templates | Bricks | 15 min | [TODO] |
| 6 | Fill 6 hub pages | Bricks + templates | 3-4 hrs | [TODO] |
| 7 | Fill 5 customer story pages | Bricks + templates | 3-4 hrs | [TODO] |
| 8a | Create Airports page | Bricks + template | 30 min | [TODO] |
| 8b | Create Whitepapers page | Bricks + template | 30 min | [TODO] |
| 8c | Create News archive page | Bricks + template | 30 min | [TODO] |
| 8d | Create ROI Calculator page | Build + Bricks | 2-3 hrs | [TODO] |
| 8e | Create 404 page | Build + Bricks | 30 min | [TODO] |
| 9 | Fill 3 legal pages | Bricks / raw HTML | 1-2 hrs | [TODO] |
| 10 | Import 132 posts (4 CSVs) | WP All Import | 30 min | [READY] |
| 11 | Create 4 Bricks post templates | Bricks | 1-2 hrs | [TODO] |
| 12 | Upload whitepapers + configure gate | WP Media + form | 30 min | [READY] |
| 13 | CSS + design consistency check | Browser testing | 1-2 hrs | [TODO] |
| 14 | Build ROI calculator | Claude + Bricks | 2-3 hrs | [TODO] |

ESTIMATED TOTAL: 18-24 hours of work Phase 1 (foundations): ~1 hour ¦ Phase 2 (content): ~10-12 hours ¦ Phase 3 (import): ~2-3 hours ¦ Phase 4 (polish): ~5-7 hours

APPENDIX — WHAT CLAUDE CAN BUILD NEXT

The following items can be generated as ready-to-paste Bricks templates. Ask Claude to build any of these:

| Deliverable | Description |
| --- | --- |
| Hub page templates | Technology, Platform, Industries, Resources, Tools — each with hero, card grid, CTAs |
| Customer story pages | Southern Water, Vitens, Nyrstar, thyssenkrupp, Schiphol — from extracted content |
| ROI Calculator | Interactive JS calculator with form inputs, animated results, email gate |
| 404 page | Branded error page with search, key links, illustration |
| News archive template | Similar to blog-archive but for News & Press category |
| Webinar archive template | Cards with video embeds, registration CTAs |
| Legal page content | Draft Privacy Policy, Cookie Policy, Terms of Use (needs legal review) |
| Redirect map | CSV of old URLs → new URLs for 301 redirects at launch |